| MSSV | Full Name | ID Github Account |
| --- | --- | --- |
| 052206009857 | LÊ THANH HẢI | HAI-AI-I |
| 080206008018 | KIỀU TẤN HIỆP | KTH-11 |
| 079206016033 | BÙI MINH KHÔI | merimoki |
| 051206011533 | PHẠM VĂN ĐẠT | phamvandat0515 |
| 051206000378 | PHẠM QUỐC HUY | quochuy293 |
| 077206002431 | NGUYỄN TUẤN KIỆT | NTKietzz |

Repo Github : https://github.com/HAI-AI-I/PROJECT-NETWORK-PROGRAMMING.git

Our team wants to build a desktop-based network computer monitoring system (UDM_04) using Java. The system includes two applications: Admin Server and Client App.

The Admin Server runs on the manager’s computer and provides a graphical interface to monitor multiple client computers at the same time, similar to a camera monitoring dashboard.

The Client App runs on each monitored computer and connects to the Admin Server through socket programming. It sends information such as screen preview, system status, process list, file list, and activity logs to the Admin Server.

This project is related to Network Programming because it uses client-server communication, TCP sockets, multi-client connection handling, command sending, data receiving, and file/image transmission over a network.

FEATURE:

Our team plans to complete the following features:

Admin Server Features:

- Graphical desktop UI for Admin Server

- Dashboard showing multiple connected clients

- Display client information: hostname, IP address, OS, online status

- Double click a client to open detailed monitoring window

- Receive screen images from client

- View client screen preview

- Send commands from Admin Server to Client

- Display system event logs

Client Monitoring Features:

- Client connects to Admin Server using TCP Socket

- Send client machine information to Admin Server

- Capture client screen and send it to Admin Server

- Send activity logs to Admin Server

- Send process list to Admin Server

Remote Management Features:

- View running processes on client computer

- Kill selected process from Admin Server

- View client file/folder list

- Download small files from client to Admin Server

- Send broadcast message from Admin Server to client

- Lock screen command with user confirmation

Advanced / Demo Features:

- Webcam demo tab

- Hidden Keylogger

- Stress test tab with 50/75/100 virtual clients simulation

- Event logging for all important actions

The project will use the following technologies:

Programming Language:
- Java

GUI:
- Java Swing

Network Programming:
- Java Socket
- ServerSocket
- TCP communication
- Multi-threading for handling multiple clients

System Interaction:
- Java Robot class for screen capture
- Java ProcessBuilder / Runtime for process management
- Java File API for file browsing and file transfer

Data Transfer:
- ObjectInputStream / ObjectOutputStream
- Serializable objects
- Image transmission as byte array

Development Tools:
- JDK 17 or later
- Visual Studio Code / IntelliJ IDEA / NetBeans
- GitHub

Operating System:
- Windows desktop environment

At the end of the project, our team expects to deliver a working desktop application with two parts:

Admin Server Application

- Has a Java Swing graphical interface

- Can start a server socket

- Can accept multiple clients

- Can show connected clients in a dashboard

- Can open detailed monitoring windows for each client

- Can receive screen preview, process list, file list, and logs

- Can send management commands to clients

Client Application

- Has a simple GUI to connect to Admin Server

- Can send system information to Admin Server

- Can send screen capture data

- Can respond to commands from Admin Server

- Can send process and file information

- Can receive broadcast messages

PLANNING 8 WEEKS:
Phase 1: Week 1-2

Requirement analysis, UI design and project setup

- Analyze project requirements

- Define system architecture: Admin Server and Client App

- Create GitHub repository

- Prepare project structure

- Design Admin Server UI using Java Swing

- Create main dashboard UI

- Create client detail window with tabs:

+ Screen

+ Webcam Demo

+ Activity Log

+ Task Manager

+ File Explorer

+ System Power

+ Broadcast

+ Stress Test

Phase 2: Week 3–4

Network Connection and Multi-Client Management

- Implement ServerSocket in Admin Server

- Implement Socket connection in Client App

- Allow Client App to connect to Admin Server

- Send basic client information:

+ hostname

+ IP address

+ OS name

+ username

- Display connected clients on Admin Dashboard

- Use multi-threading to support multiple clients

- Add event log for client connection and disconnection

Phase 3: Week 5–6

Monitoring and Remote Management Features

- Implement screen capture using Java Robot

- Send screen image from Client to Admin Server

- Display screen preview on Admin Dashboard

- Open detailed screen view by double clicking a client

- Implement process list feature

- Implement kill process command

- Implement simple file explorer

- Implement small file download feature

- Implement broadcast message from Admin to Client

Phase 4: Week 7–8

Advanced Demo Features, Testing and Final Report

- Implement activity log demo

- Implement webcam demo tab

- Implement safe power control demo:

+ Lock screen with confirmation

+ Restart / Shutdown simulation or controlled execution

- Implement stress test simulation:

+ 50 virtual clients

+ 75 virtual clients

+ 100 virtual clients

- Test application on LAN

- Fix bugs and improve UI

- Update GitHub repository

- Write final report

- Prepare final presentation and demo video